RAGSCOPE

RAG Debugging Platform

10-Week Build Plan

April 2026  |  ~120–145 Hours  |  2–3 hrs/day weekdays + 3–4 hrs weekends

# What is RAGScope

RAGScope is Chrome DevTools for RAG pipelines. Upload documents, configure RAG pipelines with different settings, run queries, and get a full X-ray of every step — what chunks were retrieved, why, what prompt was sent, and where things went wrong. An AI agent can auto-diagnose failures.

One-liner pitch: "RAGScope is Chrome DevTools for RAG pipelines — it gives you full visibility into retrieval, so you debug with data instead of guesswork."

# Cost Strategy

Phase 1 (Build): 100% free. Ollama for embeddings (local), Gemini and Grok free-tier APIs for LLM calls. Zero API spend while building and learning.

Phase 2 (Polish/Demo): Optionally add OpenAI/Anthropic as paid providers. The architecture uses a provider-agnostic interface (base class with swap-in implementations), so adding paid APIs is a 1-hour task, not a rewrite.

Interview angle: "I built with free local models first, then designed a provider-agnostic interface so any embedding model or LLM can be swapped in. That’s how production systems handle multi-provider support."

# Claude Code Usage Guidelines

Use Claude Code to accelerate boilerplate work you already know. Write by hand anything that’s a new GenAI concept. The goal is learning, not speed.

Let Claude Code scaffold (things you already know):

- Route boilerplate, request/response models, error handling

- Database schemas and migration scripts

- React component shells, TypeScript types, CSS/Tailwind styling

- API request/response wiring, CORS config, project setup

- Unit test structure and basic test cases

Write by hand (new GenAI concepts — interview-critical):

- core/chunker.py — the actual chunking logic and strategy selection

- core/embedder.py — embedding calls, vector storage, similarity computation

- core/retriever.py — retrieval pipeline, hybrid search merging, reranking

- core/generator.py — prompt construction, LLM calls, response handling

- agent/diagnoser.py — LangGraph StateGraph, conditional edges, tool definitions

- mcp_server/server.py — MCP tool exposure, protocol implementation

- Prompt templates — the actual prompts you send to LLMs

- RAGAS integration — evaluation metric computation and interpretation

Week-by-week Claude Code usage:

- Week 1: 80% Claude Code — it’s all boilerplate you already know

- Weeks 2–9: 30–40% Claude Code max — only for boring plumbing, never for core GenAI logic

- Week 10: 60% Claude Code — CI/CD setup, README formatting, test scaffolding

The test: if an interviewer asks "walk me through how you implemented X," you should be able to explain every line because you wrote it. If Claude Code wrote it and you just read it, you’ll get caught.

# Tech Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | React + TypeScript | Your core strength, zero learning overhead |
| Backend | FastAPI | Already learned, async support, Python ecosystem |
| Vector DB | ChromaDB | Local, free, zero infra, swappable later |
| Metadata DB | SQLite | No setup, sufficient for this scale |
| Embeddings | Ollama (nomic-embed-text, all-minilm) + sentence-transformers | 100% free, local, no API keys needed |
| LLM (Free) | Gemini API (free tier) + Grok API (free tier) | Zero cost to build and test |
| LLM (Paid - later) | OpenAI GPT-4o-mini + Claude Sonnet | Architecture supports swapping in paid APIs |
| Agent | LangGraph | Curriculum-aligned, industry standard |
| Evaluation | RAGAS | De facto RAG evaluation library |
| MCP | mcp Python SDK | Official Anthropic SDK |
| Chunking | LangChain text splitters | Multiple strategies built-in |

# GenAI Concept → Feature Mapping

| Concept | Where You Build It |
| --- | --- |
| RAG | The entire pipeline — chunking → embedding → retrieval → generation |
| Embeddings | Multi-model support via Ollama + sentence-transformers, comparing dimensions and performance |
| Chunking | 3 strategies, configurable size/overlap, visual diff |
| Prompt Engineering | Editable prompt templates, trace shows exact prompt sent |
| Tool Calling | Agent calls 5 debug tools based on diagnosis logic |
| MCP | 5 MCP tools exposed via Python SDK |
| Agents | LangGraph StateGraph with conditional diagnosis flow |
| Evaluation | RAGAS integration with 4 metrics |
| Vector DB | ChromaDB with collection-per-config |
| Hybrid Search | BM25 + vector similarity comparison |
| Reranking | Cross-encoder reranking with before/after scores |

# Architecture Overview

## 5 Layers

Layer 1: React Frontend

- Pipeline Config Panel — dropdowns for chunking strategy, sliders for chunk size/overlap, embedding model selector, top-k slider, reranking toggle

- Debug Trace Viewer — vertical pipeline visualization showing Query → Embedding → Retrieved Chunks (with scores) → Reranker (before/after) → Final Prompt → LLM Response. Each step expandable.

- Comparison View — two or three trace viewers side-by-side. Same query, different configs. Differences highlighted.

- Evaluation Dashboard — table of test queries with RAGAS scores per config. Bar charts comparing configs.

Layer 2: FastAPI Backend

POST /api/documents/upload     → process + chunk + embed

POST /api/configs/             → create pipeline config

GET  /api/configs/{id}         → get config details

POST /api/query/run            → run query, return full trace

POST /api/query/compare        → run query against multiple configs

POST /api/evaluate/run         → run RAGAS evaluation suite

POST /api/diagnose             → trigger agent diagnosis

GET  /api/chunks/{doc_id}/{cfg} → view chunks for a document

Layer 3: Processing Engine (Core GenAI)

- Chunker — takes document + config, returns chunks. Strategies: FixedSizeChunker, RecursiveChunker (LangChain), SemanticChunker. Each chunk gets metadata: chunk_index, start_char, end_char, source_doc, strategy_used.

- Embedder — takes chunks, returns vectors. Supports: Ollama nomic-embed-text (768 dims, local/free), all-MiniLM-L6-v2 via sentence-transformers (384 dims, local/free). Architecture supports adding paid APIs (OpenAI) later.

- Retriever — takes query embedding + config, returns ranked chunks. Modes: pure vector, hybrid (BM25 + vector), with optional cross-encoder reranking.

- Generator — takes retrieved chunks + query, builds prompt, calls LLM (Gemini/Grok free tier, swappable to OpenAI/Anthropic), returns response. Logs the exact prompt sent.

- Tracer — wraps every step, records inputs/outputs/latency/scores into a QueryTrace object.

Layer 4: LangGraph Agent (Auto-Diagnose)

Agent workflow with conditional edges:

- run_retrieval — runs query, gets full trace with scores

- check_chunk_coverage — is the answer in ANY chunk? If NO → chunking/ingestion problem

- analyze_scores — are top-k scores > 0.7? If scores fine but answer wrong → skip to prompt inspection

- inspect_prompt — is prompt well-structured? Context truncated?

- generate_diagnosis — LLM synthesizes findings into readable diagnosis with specific fix recommendations

Layer 5: MCP Server

Exposes 5 tools via MCP protocol for external AI agents:

- debug_retrieval(query, config_id) → returns full trace

- compare_configs(query, config_ids) → returns comparison

- evaluate_pipeline(config_id, test_file) → returns RAGAS scores

- analyze_chunks(document_id, config_id) → returns chunk breakdown

- diagnose_query(query, config_id) → triggers agent, returns diagnosis

# Folder Structure

ragscope/

├── frontend/              # React + TypeScript

│   └── src/components/    ConfigPanel, TraceViewer, ComparisonView, EvalDashboard

├── backend/               # FastAPI

│   ├── api/routes/        documents.py, configs.py, query.py, evaluate.py

│   ├── core/              chunker.py, embedder.py, retriever.py, generator.py, tracer.py

│   ├── agent/             diagnoser.py (LangGraph agent)

│   └── db/                models.py (SQLite)

├── mcp_server/            server.py (MCP tool definitions)

└── tests/                 test_queries.json (eval test suite)

# Data Models (SQLite)

documents

id, filename, content, uploaded_at

configs

id, name, chunk_strategy, chunk_size, chunk_overlap, embedding_model, top_k, retrieval_mode, reranking_enabled, prompt_template

chunks

id, document_id, config_id, content, chunk_index, start_char, end_char, embedding (blob)

query_traces

id, config_id, query, retrieved_chunk_ids, similarity_scores, reranked_scores, prompt_sent, llm_response, latency_ms, created_at

evaluations

id, config_id, faithfulness, answer_relevancy, context_precision, context_recall, created_at

# 10-Week Build Plan

Each week you learn the concept AND build the corresponding RAGScope feature. The project IS your curriculum. Current position: completed through LLM API calling.

## Week 1: Project Skeleton + Document Processing

Learn

Nothing new — you already know FastAPI and React. This week is setup and plumbing. Use Claude Code for 80% of this week — scaffold the project structure, routes, DB schemas, and React shell. Read through everything it generates to understand the structure.

Build

Backend:

- FastAPI project with full folder structure

- SQLite database with all tables (documents, configs, chunks, query_traces, evaluations)

- POST /api/documents/upload — accepts PDF/TXT/MD files, stores raw content

- POST /api/configs/ — creates a pipeline config (chunk_strategy, chunk_size, chunk_overlap, embedding_model, top_k)

- GET /api/configs/{id} — returns config details

Frontend:

- React + TypeScript project with Vite

- Document upload page (drag-and-drop, shows list of uploaded docs)

- Config creation form (dropdowns and sliders for all params)

Deliverable

Upload a document, create a config, see both stored and displayed. No AI yet — just plumbing.

GenAI Concepts Covered: FastAPI + React setup (existing skills)

Hours: 12–15 hrs

## Week 2: Chunking Engine

Learn

Chunking strategies — recursive, semantic, fixed-size. Read LangChain text splitters docs. Understand chunk_size, chunk_overlap, and why they matter.

Build

Backend:

- core/chunker.py — three strategies: FixedSizeChunker (splits every N chars), RecursiveChunker (RecursiveCharacterTextSplitter from LangChain), SemanticChunker (from LangChain experimental)

- Each chunk gets metadata: chunk_index, start_char, end_char, source_doc, strategy_used, char_count

- GET /api/chunks/{doc_id}/{config_id} — returns all chunks with metadata

Frontend:

- Chunk viewer page — select document + config, see all chunks listed

- Highlight chunk boundaries in original document (show where cuts happened)

- Display chunk count and average chunk size per strategy

Deliverable

Upload a doc, chunk it with 3 different strategies, visually compare how each one splits the same document.

GenAI Concepts Covered: Chunking strategies, chunk_size, chunk_overlap, metadata

Hours: 12–15 hrs

## Week 3: Embedding Engine

Learn

Embedding models — what dimensions mean, how similarity works, cosine vs dot product.

Set up Ollama locally, pull nomic-embed-text and all-minilm models. Read sentence-transformers docs. Run experiments: embed two similar sentences, two different sentences, check cosine similarity scores.

Build

Backend:

- core/embedder.py — two providers: OllamaEmbedder (nomic-embed-text via Ollama, 768 dims, free) and LocalEmbedder (all-MiniLM-L6-v2 via sentence-transformers, 384 dims, free). Architecture uses a base class so paid providers (OpenAI) can be added later.

- When config is created and document uploaded, chunks get embedded and stored in ChromaDB

- One ChromaDB collection per config (independent vector stores)

- pip install chromadb sentence-transformers ollama

Frontend:

- Show embedding model info on config panel (model name, dimensions)

- Show vector dimension count per chunk in chunk viewer

Deliverable

Same document embedded with two different local models (Ollama nomic-embed-text vs sentence-transformers MiniLM). Query ChromaDB and see similarity scores. Foundation for retrieval next week. Zero API cost.

GenAI Concepts Covered: Embedding models, vector dimensions, cosine similarity, ChromaDB, Ollama setup

Hours: 12–15 hrs

## Week 4: Retrieval + Trace Logging

Learn

Vector similarity search — how top-k works, what similarity scores mean, why 0.9 vs 0.5 matters. Read ChromaDB query docs. Understand the full RAG retrieval pipeline.

Build

Backend:

- core/retriever.py — takes query + config, embeds query, searches ChromaDB, returns top-k chunks with scores

- core/generator.py — takes retrieved chunks + query, builds prompt from template, calls LLM (Gemini free tier as primary, Grok free tier as fallback). Uses a provider-agnostic interface so OpenAI/Anthropic can be swapped in later.

- core/tracer.py — wraps retriever + generator, records everything into QueryTrace: query, embedding, chunks, scores, prompt sent, LLM response, latency per step

- POST /api/query/run — runs full pipeline, returns complete trace

- Traces stored in query_traces table

Frontend:

- Query interface — text input, config selector, Run button

- Trace Viewer — vertical pipeline visualization: Query → Embedding (latency) → Retrieved Chunks (with scores) → Prompt Sent (expandable) → LLM Response → Total time

Deliverable

End-to-end RAG pipeline working with full debug visibility. This is the core product moment — a working RAG debugger.

GenAI Concepts Covered: RAG pipeline end-to-end, vector search, top-k retrieval, prompt construction

Hours: 15–18 hrs

## Week 5: Comparison View

Learn

A/B testing for RAG — why comparing configs matters, what metrics to look at. More product thinking than new GenAI concepts.

Build

Backend:

- POST /api/query/compare — takes query + list of config IDs, runs query against each, returns all traces side-by-side

Frontend:

- Comparison View — 2–3 trace viewers side-by-side

- Same query, different configs. Differences highlighted.

- Chunk overlap indicators (chunk in Config A but not B → highlighted green/red)

- Score differences, response differences, latency comparison bar

Deliverable

Run a query against 3 configs (chunk size 128 vs 512 vs semantic) and instantly see which retrieves the right chunks. Screenshot-worthy for portfolio.

GenAI Concepts Covered: A/B testing for RAG, configuration comparison

Hours: 10–12 hrs

## Week 6: Hybrid Search + Reranking

Learn

BM25 keyword search — why vector-only search fails on exact matches (e.g., searching for "error code 4012"). Embeddings don’t handle codes well, BM25 nails it.

Reranking with cross-encoders — why a second-pass model improves ranking. Read about rank_bm25 and cross-encoder/ms-marco-MiniLM-L-6-v2.

Build

Backend:

- Add BM25 search to retriever.py using rank_bm25 library

- Hybrid retrieval mode: run both vector + BM25, merge with configurable weighting (e.g., 0.7 vector + 0.3 BM25)

- Add reranking step: top-20 from retrieval, rerank with cross-encoder, return top-k

- Config gets new fields: retrieval_mode (vector/bm25/hybrid), reranking_enabled (bool)

- Trace now shows pre-rerank vs post-rerank scores

Frontend:

- Config panel gets retrieval mode dropdown and reranking toggle

- Trace viewer shows reranking step with before/after score changes and rank promotions/demotions

Deliverable

Demo where vector search fails on exact-match query but hybrid nails it. Demo where reranking corrects a wrong top-1 result.

GenAI Concepts Covered: BM25 keyword search, hybrid search, cross-encoder reranking

Hours: 12–15 hrs

## Week 7: RAG Evaluation (RAGAS)

Learn

RAG evaluation metrics — faithfulness (does answer stick to context?), answer relevancy (does it address the question?), context precision (are retrieved chunks relevant?), context recall (did we get all needed chunks?). Read RAGAS docs.

Build

Backend:

- POST /api/evaluate/run — takes config ID + test file (JSON with query/expected_answer/expected_context triples), runs all queries, computes RAGAS metrics

- Store evaluation results in evaluations table

- Test file format: [{query, expected_answer, expected_context}]

Frontend:

- Evaluation Dashboard — table showing each test query with per-query scores

- Summary metrics at top (average faithfulness, relevancy, precision, recall)

- Bar chart comparing evaluation scores across configs

- Red/yellow/green coloring on scores

Deliverable

Run 10–20 test queries against 3 configs, get dashboard showing which config wins on which metrics. Data-driven decision-making feature.

GenAI Concepts Covered: RAGAS evaluation, faithfulness, answer relevancy, context precision, context recall

Hours: 12–15 hrs

## Week 8: LangGraph Agent (Auto-Diagnosis)

Learn

LangGraph — StateGraph, nodes, conditional edges, tool binding. Read LangGraph docs. Understand how an agent decides which tool to call next based on intermediate results.

Build

Backend:

- agent/diagnoser.py — LangGraph StateGraph with nodes: run_retrieval, check_chunk_coverage, analyze_scores, inspect_prompt, generate_diagnosis

- Conditional edges: if answer not in any chunk → skip to "chunking/ingestion problem." If scores fine but answer wrong → skip to prompt inspection.

- generate_diagnosis node uses Gemini/Grok to synthesize findings into human-readable diagnosis

- POST /api/diagnose — takes query + config_id, returns diagnosis with step-by-step reasoning and fix recommendations

Frontend:

- "Auto-Diagnose" button on the trace viewer

- Shows agent step-by-step reasoning: what it checked, what it found, what it recommends

- Diagnosis output with specific fix recommendations (change chunk size, switch embedding model, enable reranking, adjust prompt)

Deliverable

The agent that debugs RAG for you. Headline feature for interviews — "I built an AI agent that automatically diagnoses RAG pipeline failures."

GenAI Concepts Covered: LangGraph, StateGraph, conditional edges, agentic tool use, multi-step reasoning

Hours: 15–18 hrs

## Week 9: MCP Server

Learn

MCP protocol — how servers expose tools, how clients discover and call them. Read Anthropic MCP docs + Python SDK. Install in Claude Desktop and test.

Build

MCP Server:

- mcp_server/server.py — 5 tools: debug_retrieval, compare_configs, evaluate_pipeline, analyze_chunks, diagnose_query

- MCP server calls FastAPI backend internally (localhost)

- Add to Claude Desktop config (claude_desktop_config.json), verify Claude discovers and calls tools

Deliverable

Open Claude Desktop, type "debug why my RAG fails on refund policy queries using config A", watch Claude call your tools and return a diagnosis. Record screen capture for portfolio.

GenAI Concepts Covered: MCP protocol, tool exposure, MCP Python SDK, Claude Desktop integration

Hours: 8–10 hrs

## Week 10: Polish + Documentation + Deploy

Learn

Nothing new. This week is about making it portfolio-ready and interview-presentable.

Build

Documentation:

- README.md — architecture diagram, screenshots, setup instructions, demo video link

- Architecture section with system diagram

- GitHub Actions — basic CI (lint + tests)

Polish:

- Clean up UI — loading states, error handling, responsive layout

- Write 3–5 unit tests for chunker, embedder, retriever

- Record 2-minute demo video: upload → config → query → trace → compare → evaluate → diagnose → MCP

Deliverable

Portfolio-ready GitHub repo with demo video. Ready to share in applications and interviews.

GenAI Concepts Covered: Portfolio presentation, documentation, CI/CD

Hours: 10–12 hrs

# Summary

| Week | Feature | GenAI Concept Learned | Hours |
| --- | --- | --- | --- |
| 1 | Project skeleton + upload | FastAPI + React setup | 12–15 |
| 2 | Chunking engine | Chunking strategies | 12–15 |
| 3 | Embedding engine | Embeddings, Ollama, vector similarity | 12–15 |
| 4 | Retrieval + trace | RAG pipeline end-to-end | 15–18 |
| 5 | Comparison view | A/B testing for RAG | 10–12 |
| 6 | Hybrid search + reranking | BM25, cross-encoders | 12–15 |
| 7 | RAGAS evaluation | RAG evaluation metrics | 12–15 |
| 8 | LangGraph agent | Agents, tool use, conditional logic | 15–18 |
| 9 | MCP server | MCP protocol, tool exposure | 8–10 |
| 10 | Polish + docs | Portfolio presentation | 10–12 |

Total: ~120–145 hours | At 2–3 hrs/day weekdays + 3–4 hrs weekends = ~10 weeks

By the end, you’ve covered every remaining Phase 2 topic in your master plan through a single project. Every concept maps to a concrete, demonstrable feature.

# Interview Pitch

"I built RAGScope, a debugging platform for RAG pipelines. It lets you configure different chunking strategies, embedding models, and retrieval methods, then visualizes the full retrieval trace so you can pinpoint exactly where a pipeline fails. It supports hybrid search with BM25 + vector retrieval, cross-encoder reranking, and RAGAS evaluation. I designed it with a provider-agnostic interface — built and tested entirely on free local models and APIs (Ollama, Gemini, Grok), but any embedding model or LLM can be swapped in. I also built a LangGraph agent that automatically diagnoses why a query returns poor results, and exposed the entire platform as an MCP server so AI agents like Claude can call it programmatically."